# CRM Comparison Report by Zoho/Hubspot CRM:

Bottom line: What has been built is a good Lead-Management and Quotation tool — but not the full CRM described in the guide. Three of a CRM's core pillars (Accounts, Contacts, and a Sales Pipeline / Deals) do not exist, and the advanced features (automation, forecasting, territories, approvals, email workflows) are missing.

Launch verdict: Not ready to launch as a "CRM." It is usable today as a lead tool only after one critical fix (see Section 3). Overall completion is about 36 out of 100.

## 1. How Complete Is It?

| Area | How Complete | Summary |
| --- | --- | --- |
| Overall CRM | ~38% | Strong on lead capture & quotes; missing the core CRM structure. |
| Core CRM (Leads, Accounts, Contacts, Deals) | ~50% | Leads work well; Accounts, Contacts & Deals are absent. |
| Advanced features | ~12% | Almost none of the "Zoho-style" features exist. |
| Reporting | ~30% | CSV export works; the on-screen revenue chart shows fake numbers. |
| Automation | ~20% | Only automatic lead import from IndiaMart/TradeIndia. |
| Database structure | ~45% | 3 of 8 promised data tables are fully present. |
| Production readiness | ~45% | Needs fixes and major additions before it is a real CRM. |

## 2. Feature Checklist (Promised vs. Built)

### Core CRM

| Feature | Promised | Status | Notes |
| --- | --- | --- | --- |
| Leads | Create, edit, assign, convert | Fully done | The strongest area. Manual entry, CSV upload, and auto-import all work. |
| Accounts | Company records | Missing | No accounts at all; company is just a text field on a lead. |
| Contacts | People records | Missing | No standalone contacts; only extra phone numbers inside a lead. |
| Deals / Pipeline | Sales pipeline | Missing | No pipeline board — the heart of a CRM is absent. |
| Tasks | Task management | Partial | A personal to-do list only; tasks can't be assigned or linked to leads. |
| Activities | Customer activity tracking | Partial | Only a system "who-did-what" log, not calls/meetings/notes per customer. |
| Reports | Reports | Partial | Spreadsheet (CSV) export only; no on-screen report builder. |
| Dashboards | KPI dashboards | Not production-ready | Number tiles are real, but the main charts show invented data. |

### Advanced Features

| Feature | Status | Notes |
| --- | --- | --- |
| Workflow Automation | Missing | No rules/triggers; everything is manual. |
| Email Integration | Partial | Only forwards website inquiries to a sales inbox. No sending from the CRM, no templates, no reminders. |
| Sales Forecasting | Missing | No revenue prediction. |
| Territory Management | Missing | No territories or quotas. |
| Approvals | Missing | No approval steps for discounts/deals. |
| Mobile App | Partial | No app; some screens adapt to phones, coverage is incomplete. |

### Sales Process

| Step | Status | Notes |
| --- | --- | --- |
| Lead Capture | Fully done | Excellent — auto-pulls leads from IndiaMart & TradeIndia every 5 minutes, plus CSV and web forms. |
| Qualification | Partial | Manual status labels only; no lead scoring. |
| Quotation | Fully done | Strong quotation builder with GST, discounts, bank details, and PDF output. |
| Negotiation | Missing | No negotiation stage or history. |
| Won / Lost | Partial | Just a status label; no reason capture or win/loss analysis. |

### Reporting & KPIs

| Report | Status | Notes |
| --- | --- | --- |
| Revenue | Fake data | The revenue/profit chart shows hard-coded sample numbers, not real figures. |
| Conversion Rate | Fully done | Genuinely calculated per salesperson. |
| Meetings | Missing | No meeting tracking. |
| Pipeline Value | Partial | A simple count of in-progress leads, not a money value. |
| Collections | Missing | No payment/collection tracking. |

## 3. Most Important Finding

The dashboard's Revenue / Profit / Leads charts display fake, hard-coded numbers. Anyone viewing the dashboard sees impressive-looking graphs that are not connected to real data. This is the single most urgent issue, because it can mislead management and customers. It should be fixed (or clearly labelled "sample data") before any demo or launch.

## 4. Scorecard

| Category | Score | Category | Score |
| --- | --- | --- | --- |
| Lead Management | 8/10 | Reports | 4/10 |
| Accounts | 0/10 | Dashboards | 4/10 |
| Contacts | 1/10 | Automation | 3/10 |
| Deals / Pipeline | 0/10 | Email Integration | 2/10 |
| Tasks | 3/10 | Forecasting | 0/10 |
| Activities | 3/10 | Approvals | 0/10 |
| Mobile Readiness | 4/10 | OVERALL | ~36/100 |

## 5. What's Missing (Top Gaps)

- Sales Pipeline / Deals — Critical

- Accounts (company records) — Critical

- Contacts (people records) — Critical

- Sales Forecasting — High

- Workflow Automation — High

- Approval Workflows — Medium

- Territory Management — Medium

- Real Email Integration (send, templates, reminders) — High

- Meetings & Collections reporting — Medium

- Customer activity timeline (calls/notes per record) — High

## 6. Quick Wins (Fast, High-Value Fixes)

- Replace the fake dashboard charts with real data — small effort.

- Capture a "reason" when a lead is marked Won or Lost — small.

- Make tasks assignable and link them to leads — small to medium.

- Add automatic follow-up reminder emails — medium.

- Add an email alert when a lead is assigned — small.

- Add a value field to leads so pipeline figures mean something — small.

- Add failure alerts for the automatic lead-import jobs — small.

## 7. Bonus Features Found (not in the guide)

- Automatic lead import from IndiaMart & TradeIndia (every 5 minutes).

- Vendor management and a product catalogue with tiered pricing.

- A full quotation PDF generator (GST/TCS, bank details).

- A bundled marketing website, blog, and visitor tracking.

- Fine-grained per-lead permissions (more advanced than the guide required).